HERMOSO Developer Change Request — Post Stakeholder Meeting AI Face Scan Feature Redesign · Version 1.0 · March 2026

| Meeting Date | March 2026 — Product Review Session | Document Status | Active — Approved for Development |
| --- | --- | --- | --- |
| Stakeholders | Wasif Kazmi (CEO, ONE2W) · Tehreem Khan (Co-Founder) | Target Build | Hermoso Customer App — Native (Swift / Kotlin) · Sprint 2 |
| Product | Hermoso — AI Beauty & Wellness Booking Platform | Prepared by | Wasif Kazmi · wasif@one2w.co · github.com/iamwasifkazmi |

# 1.  Meeting Summary & Purpose of This Document

Following the product review session between Wasif Kazmi and Tehreem Khan, the team identified a fundamental redesign needed for the AI Skin Scan feature of the Hermoso customer app. This document formalises all agreed changes for the development team and serves as the single source of truth for Sprint 2 scope.

Core Decision from Meeting The AI feature must do a real, intelligent face scan. It should analyse the customer's actual face — skin tone, tanning needs, eyebrow condition, hydration, dark circles, lip pigmentation, acne zones — and return a complete personalised treatment and diet report. The final output must then automatically match the customer to salons and clinics that specifically offer the recommended treatments. This is Hermoso's core differentiator and must be built properly.

## 1.1  What Was Demoed

- Current AI Skin Scan prototype (5 generic metrics: hydration, sun damage, clarity, pigmentation, skin barrier)

- Customer App: home, salon discovery, booking flow, progress tracker

- Business App: dashboard, calendar, service listings, client CRM, AI Insights

- Super Admin: salon management, revenue, payouts, notifications, settings

## 1.2  Key Decision Points from Discussion

- The AI scan must analyse the face holistically — not just generic skin metrics

- Results must be human-readable, specific, and actionable — not just percentages

- Diet recommendations tied to skin colour and condition must be included

- Eyebrow assessment (shape, asymmetry, fullness) is a required scan output

- After results, the system must auto-match salons that can deliver the exact treatments found

- Target audience: primarily female, South Asian skin types (Lahore, Karachi, Islamabad launch)

- The feature is the main differentiator — it must feel like a dermatologist, not a filter

# 2.  Change Register — All Screens

All items below must be implemented for the next build. Priority is colour-coded: Critical  High  Medium  Nice-to-have

| ID | Screen | Feature / Component | Change Required | Priority | Assignee | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| SCREEN: AI Face Scan (Camera Screen) |  |  |  |  |  |  |
| CR-01 | AI Scan | Face detection overlay | Replace generic face emoji placeholder with a real face outline oval guide with 8 AI detection point dots mapped to actual facial zones: forehead, left eye, right eye, nose, left cheek, right cheek, chin, lips. | 🔴 Critical | AI/ML Dev | 3d |
| CR-02 | AI Scan | Live scan progress checklist | Add animated live checklist showing all 8 analysis categories as the scan runs: Skin tone & tanning, Eyebrow shape & fullness, Facial treatment needs, Hydration & texture, Dark circles & under-eye, Acne & breakout zones, Lip pigmentation, Diet analysis. Each item cycles through: Waiting > Scanning (animated) > Done. | 🔴 Critical | iOS + Android | 2d |
| CR-03 | AI Scan | Scan beam animation | Implement an animated scan beam that sweeps top to bottom across the face oval continuously during analysis. Beam must be a soft gradient line, not a hard line. | 🟠 High | iOS + Android | 1d |
| CR-04 | AI Scan | Real-time progress % | Show a live percentage counter (0-100%) in top-right of scan status bar as analysis runs. Must animate smoothly, not jump in chunks. | 🟠 High | iOS + Android | 0.5d |
| CR-05 | AI Scan | South Asian calibration flag | All AI model calls must pass a South Asian skin profile flag to the API. The skin analysis model must be calibrated for medium-to-dark skin tones. Document which API is used and how the calibration parameter is passed. | 🔴 Critical | AI/ML Dev | 3d |
| CR-06 | AI Scan | Camera permission handling | Add graceful camera permission request flow with clear explanation of why the camera is needed. Handle denial state with a message and settings redirect. | 🟠 High | iOS + Android | 1d |
| SCREEN: Face Analysis Results |  |  |  |  |  |  |
| CR-07 | Results | Overall skin score ring | Show a circular score ring (0-100) calculated from weighted average of all scan outputs. Score must be dynamic, not static. Formula to be defined by AI/ML team with input from Wasif. | 🔴 Critical | iOS + Android | 1d |
| CR-08 | Results | Skin tone & tanning section | Replace current hydration/clarity metrics with a dedicated Skin Tone & Tanning section. Must include: detected skin tone (e.g. medium-warm), uneven distribution analysis, tanning pattern description, and recommended treatments: Tan Correction Facial, Vitamin C Brightening, SPF Routine. | 🔴 Critical | AI/ML + FE | 4d |
| CR-09 | Results | Eyebrow assessment section | Add a new Eyebrow Assessment section. Must analyse: arch shape (flat/natural/over-arched), fullness/sparseness (scale 1-5), symmetry between left and right brow, and tail length. Show a side-by-side left/right brow comparison visual. Recommend: Threading & Shaping, Brow Tinting, or Microblading as appropriate. | 🔴 Critical | AI/ML + FE | 5d |
| CR-10 | Results | Hydration & texture detail | Keep hydration but make output more specific. Must include: hydration % reading, zones where dehydration is most visible (e.g. T-zone, cheeks), texture rating, and pore condition. Recommend specific products and treatments tied to the exact reading. | 🟠 High | AI/ML Dev | 2d |
| CR-11 | Results | Dark circles & under-eye section | Add a dedicated Under-Eye section. AI must classify dark circle type: Type 1 (pigmentation), Type 2 (vascular), Type 3 (structural/sunken). Different types require different treatments. Show severity on a 3-point scale. Recommend: Under-Eye Brightening, Vitamin K Therapy, LED Eye Treatment, or Eye Massage as appropriate. | 🔴 Critical | AI/ML + FE | 4d |
| CR-12 | Results | Acne & breakout zone mapping | Add acne and breakout zone analysis. AI must map detected breakout zones onto a face diagram (forehead, nose, chin, cheeks). Classify as: active, healing, or hormonal pattern. Recommend: Deep Pore Cleansing, Clay Mask, or Acne Facial. | 🟠 High | AI/ML Dev | 3d |
| CR-13 | Results | Lip pigmentation section | Add lip pigmentation analysis. Detect: lip darkness (melanin index), pigmentation unevenness, dryness level. Recommend: Lip Lightening Treatment, Exfoliation, or Hydration Mask. | 🟡 Medium | AI/ML Dev | 2d |
| CR-14 | Results | AI Treatment Priority Plan | Show a numbered 3-step treatment sequence (most important to least). Each step must show: treatment name, reason it was recommended (linked to the specific finding), approximate PKR price range, and duration. | 🔴 Critical | iOS + Android | 2d |
| CR-15 | Results | Diet & nutrition plan section | Add a dedicated Diet Plan section at the bottom of results. Plan must be specific to the customer's detected skin tone and conditions. Must include: foods to eat (with reasons tied to scan findings), foods to avoid, daily water intake recommendation. Content must feel personalised, not generic. | 🟠 High | Backend + FE | 3d |
| CR-16 | Results | Save & share report | Add a Save Report button that exports the full analysis as a PDF or saves it to the user's profile. Add a Share option to send via WhatsApp. This is important for viral growth. | 🟡 Medium | iOS + Android | 2d |
| CR-17 | Results | Re-scan button | Add a Re-scan option in case the customer wants to redo the analysis with better lighting or positioning. | 🟡 Medium | iOS + Android | 0.5d |
| SCREEN: AI Matched Salons |  |  |  |  |  |  |
| CR-18 | Salon Match | AI match score algorithm | Build a backend algorithm that takes the list of recommended treatments from the scan results and cross-references them against each salon's service listings. Match score = (treatments available / treatments needed) x 100, weighted by rating, proximity, and price match. Minimum match threshold to appear: 60%. | 🔴 Critical | Backend Dev | 5d |
| CR-19 | Salon Match | Why matched explanation | For each matched salon, show exactly which treatments from the customer's scan they can deliver. Use visual checkmark tags, not generic text. E.g. 'Tan Correction Facial ✓', 'Hydra Facial ✓', 'Brow Threading ✓'. | 🔴 Critical | iOS + Android | 2d |
| CR-20 | Salon Match | Treatment pre-selection on booking | When a customer taps Book Now from the matched salons screen, the booking flow must pre-populate with all matching treatments already selected. Customer should not need to manually find and select services. | 🔴 Critical | iOS + Android + BE | 3d |
| CR-21 | Salon Match | Skin condition chips header | At the top of the matched salons screen, show a horizontal scrollable strip of condition chips from the scan (e.g. Tan Correction, Brow Shaping, Dark Circles). These act as context for why these salons were matched. | 🟠 High | iOS + Android | 1d |
| CR-22 | Salon Match | Filter by treatment type | Add filter pills: All / Skin Clinics / Salons / Open Now / Near Me. Salons must be filterable by the specific treatments they offer (mapped to the scan findings). | 🟠 High | iOS + Android | 2d |
| CR-23 | Salon Match | Specialist badge for South Asian skin | If a salon has been flagged as specialising in South Asian skin treatments, show a gold badge on their card. Salons must be able to set this in their Business App service settings. | 🟡 Medium | Backend + FE | 1d |
| SCREEN: Business App — Service Listings |  |  |  |  |  |  |
| CR-24 | Business App | Link service to AI scan | In the Add/Edit Service form, each service must have a dropdown: 'Link to AI Scan Recommendation'. Options: Not linked, Recommended for dehydration, Recommended for pigmentation, Recommended for tanning, Recommended for dark circles, Recommended for acne, Recommended for all concerns. This is what drives the salon match score. | 🔴 Critical | iOS + Android + BE | 3d |
| CR-25 | Business App | South Asian skin specialist flag | Add a toggle in Business App Settings: 'We specialise in South Asian skin treatments'. When enabled, salon gets boosted in AI match results and displays the gold badge in customer app. | 🟠 High | iOS + Android + BE | 1d |
| CR-26 | Business App | AI scan referral tracking | In the Business App dashboard, add a metric: 'Bookings from AI Scan Match'. Shows how many customers booked via the AI match flow vs direct search. Important for proving AI feature ROI. | 🟡 Medium | Backend + FE | 2d |
| BACKEND / API — Infrastructure |  |  |  |  |  |  |
| CR-27 | Backend | AI skin analysis API | Integrate a third-party AI skin analysis API (recommended options: Haut.AI, SkinAI, ModiFace). The API must support: face detection, skin tone classification, hydration estimation, dark circle detection, acne zone mapping, and South Asian skin calibration. Return full JSON response and store it against the user's scan history. | 🔴 Critical | AI/ML Dev | 7d |
| CR-28 | Backend | Eyebrow analysis module | Eyebrow analysis may need a separate model or module (e.g. MediaPipe Face Mesh for landmark detection). Identify and integrate a model that can detect brow arch angle, symmetry between left and right, and tail sparseness from a front-facing photo. | 🔴 Critical | AI/ML Dev | 5d |
| CR-29 | Backend | Scan history storage | Each scan result must be stored against the user's account with a timestamp. This powers the Skin Progress Tracker screen (before/after comparisons). Store: scan date, all metric values, recommended treatments, matched salons at time of scan. | 🟠 High | Backend Dev | 2d |
| CR-30 | Backend | Treatment-to-salon matching API | Build an internal matching endpoint: POST /api/match-salons. Input: array of recommended treatment IDs from scan. Output: ranked list of salons with match score, matched treatment tags, and available booking slots. Must factor in: location, opening hours, rating, and AI scan link tags from service listings. | 🔴 Critical | Backend Dev | 6d |
| CR-31 | Backend | Diet plan generation | Build a rule-based diet plan generator (can be a lookup table initially, ML later). Input: skin tone category + detected conditions. Output: personalised list of recommended foods, foods to avoid, and daily water intake. This does not need a live AI call — a well-structured backend rule set is sufficient for launch. | 🟠 High | Backend Dev | 2d |

# 3.  Technical Specifications & Architecture Notes

Platform Architecture — Native, Not Cross-Platform Hermoso is built with native technologies: Swift for iOS and Kotlin for Android. There is no shared UI layer, so every screen and component in this document must be built twice — once natively on each platform — and reach feature parity before sign-off. Effort estimates in the Change Register reflect the work per change item; plan capacity for both an iOS (Swift) and an Android (Kotlin) developer to deliver each UI item in parallel. The backend, AI API integration, and matching logic are shared and platform-independent.

## 3.1  AI Stack — Recommended APIs & Models

| Analysis Need | Recommended API / Model | Alternative | Notes |
| --- | --- | --- | --- |
| Skin tone, hydration, acne | Haut.AI (primary) | SkinAI, Face++ Skin Analysis | Must confirm South Asian calibration with vendor before integration. |
| Eyebrow landmarks & shape | MediaPipe Face Mesh | dlib 68-point landmark model | Run client-side on device. Android: MediaPipe Tasks for Android (Kotlin). iOS: MediaPipe Tasks for iOS or Vision framework (Swift). Keeps photos on-device for privacy. |
| Dark circle type classification | Haut.AI periorbital module | Custom OpenCV colour analysis | If Haut.AI does not support type classification, implement a rule-based fallback using pixel-level colour delta analysis. |
| Lip pigmentation | MediaPipe + colour analysis | Face++ lip attributes | Use lip landmark points from Face Mesh. Extract average HSL from lip region and compare against baseline for skin tone. |

## 3.2  Data Flow — AI Scan to Salon Match

- Customer opens AI Scan screen and grants camera permission.

- The app captures a high-resolution front-facing photo (min 720p) — Android via CameraX (Kotlin), iOS via AVFoundation (Swift).

- Photo is sent to backend via POST /api/scan with user_id and device metadata.

- Backend sends photo to Haut.AI (and MediaPipe on-device for brow detection) in parallel.

- Backend aggregates all API responses into a unified ScanResult JSON object.

- ScanResult is passed to the diet plan generator (rule-based lookup by skin_tone + conditions[]).

- Backend calls POST /api/match-salons with recommended_treatments[] from ScanResult.

- All results (scan + diet + matched salons) are returned to the app in a single response.

- ScanResult is stored in the user's scan history for Progress Tracker use.

- App renders Screen 2 (Results) and makes matched salons available on Screen 3.

Privacy & Data Note Face photos must NOT be stored permanently on the server. Process the image, extract the feature data, then delete the photo. Only the structured ScanResult JSON (no image) should be stored. Inform customers of this clearly in the UI and in the privacy policy.

## 3.3  Matching Algorithm Logic

The matching algorithm must be built as a backend service. Here is the scoring logic to implement:

- Base score = (number of treatments the salon offers that match scan recommendations / total treatments recommended) x 100

- Proximity boost: +5 points if salon is within 2km, +3 points if within 5km

- Rating boost: +5 points if rating >= 4.8, +3 points if rating >= 4.5

- South Asian specialist boost: +8 points if salon has the specialist flag enabled

- Price match boost: +3 points if average service price is within 20% of customer's stated budget (if set)

- Availability penalty: -10 points if salon has no available slots within the next 7 days

- Minimum display threshold: final score must be >= 60 to appear in results

- Maximum display count: show top 5 matched salons, ranked highest to lowest score

# 4.  Estimated Timeline & Sprint Allocation

| Sprint / Phase | Focus | Change Items | Assignee(s) | Duration |
| --- | --- | --- | --- | --- |
| Sprint 2A — Week 1 | AI API integration & data pipeline | CR-27 (Haut.AI), CR-28 (MediaPipe brows), CR-29 (scan storage), CR-05 (SA calibration) | AI/ML Dev (lead) | 7 days |
| Sprint 2B — Week 2 | Matching API + diet engine + backend rules | CR-30 (match API), CR-31 (diet engine), CR-18 (match algorithm), CR-24 (service-scan link) | Backend Dev (lead) | 7 days |
| Sprint 2C — Week 3 | Native UI (Swift + Kotlin) — Scan + Results screens | CR-01 to CR-06 (scan screen), CR-07 to CR-15 (results screen), CR-16, CR-17 | iOS Dev (Swift) + Android Dev (Kotlin) | 7 days |
| Sprint 2D — Week 4 | Salon match screen + Business App changes + QA | CR-18 to CR-23 (salon match screen), CR-24 to CR-26 (Business App), full integration QA | Full team + QA | 7 days |
| Demo Ready | Full AI scan flow live on test device — ready for Tehreem demo & beta salon onboarding |  |  | Week 5 |

# 5.  Acceptance Criteria & Sign-off

The AI Face Scan feature will be considered complete and ready for beta when all of the following criteria are met:

- Camera screen shows a face oval with animated scan beam and live 8-point checklist

- AI accurately identifies skin tone category (light / medium / medium-dark / dark) for South Asian faces

- Eyebrow asymmetry and shape analysis produces correct left/right comparison output

- Dark circle type classification returns Type 1, 2, or 3 with correct treatment recommendations

- Diet plan output is specific to the detected skin tone and conditions — not generic

- Matched salons are ranked by actual treatment compatibility, not just rating or proximity

- Booking from matched salons screen pre-populates with AI-recommended treatments

- Face photos are deleted from server after processing — confirmed by backend logs

- Scan history is stored and viewable in the Progress Tracker screen

- Full flow tested on both native builds — iOS (Swift) and Android (Kotlin) — on devices with medium/dark skin tones. Both platforms must reach feature parity before sign-off

- Tehreem Khan to review and sign off the results screen output before beta launch